## Slide 1
Department of Children and Family Services (DFCS) Foster Children Playground
March 8, 2019
Updated March 24, 2019

## Slide 2: Project Brief
The club identified a need to fund a playground for foster children in May 2018.
The club held a fundraiser during September –November 2018. We raised $65,000 by providing a raffle to win a jeep.
The fundraiser netted about $31,000 to distribute to local charities.
Cost of the playground project is $22,956.92
District 6900 awarded $10,000 to the club to defray cost.
The club paid the remaining funds of $12,956.92

## Slide 3: Project Brief-Continued
The club incurred additional cost for grading, machinery and building materials of $15,964.94.
Most of the additional cost ($15,000) was supplied by Carroll County Board of Commissioners in the form of grading and machinery services.
The project was completed March 23, 2019 (except for the wood mulch for the ground and the swing shade. The wood mulch will be supplied within a week. The swing shade will be provided in 3 weeks because it was not ready.)

## Slide 4: Current playground

## Slide 5: New playground layout. This shows a tire swing underneath the playground. We do not have this addition.

## Slide 6: Schematic design of new equipment

## Slide 7: Members of DFACS and President Galen outlining the playground with flags.

## Slide 8: Pipe used to move water runoff

## Slide 9: Prepared pad with pipe used for water runoff

## Slide 10: Finished pad. The land slopes from left to right so the water will flow underneath the playground through the pipe.

## Slide 11: Prepared playground pad.

## Slide 12: Proposed playground pad with entrance way.

## Slide 13: Newspaper Article detailing the collaborative work the club is doing on the playground. “Times Georgian- March 2, 2019.”

## Slide 14: Specific mention of Rotary and the playground Times Georgian-March 2, 2019

## Slide 15: DFCS article including Rotary. Times Georgian – March 2, 2019.

## Slide 16: Chilly morning but ready to warm up when we begin working on the playground

## Slide 17: Rotary members ready to work

## Slide 18: Carroll County Public Works using large augur to dig holes for playground

## Slide 19: Working to spread dirt from hole drilling

## Slide 20: Carroll County Public Works drills holes for the playground

## Slide 21: Unloading playground equipment

## Slide 22: Carroll county prisoners drilling holes for the playground

## Slide 23: Happy to unload the second trailer of equipment

## Slide 24: Playground equipment to be assembled

## Slide 25: Playground equipment ready for assembly

## Slide 26: Interact students preparing for work

## Slide 27: Interact student adjusting border

## Slide 28: Interact student working on border

## Slide 29: Interact students working on structure

## Slide 30: Preparing poles for the platform

## Slide 31: Erecting swing set poles for concrete

## Slide 32: Poles ready for concrete

## Slide 33: Preparing the platform to square

## Slide 34: Swing set pole in concrete

## Slide 35: Central High School counselor Donna Simpson watches new interact students working on the picnic table. Our Rotary club sponsored a new interact club with this high school this year.

## Slide 36: Interact club students working on picnic table

## Slide 37: New member Vincent Dortch working on a picnic table

## Slide 38: Working on the swing set

## Slide 39: Working on the shade portion of swings

## Slide 40: Working on the swing set

## Slide 41: Perilous work on the shade of swing set

## Slide 42: Finishing the shade portion of the swing set

## Slide 43: Working on the middle section of the platform

## Slide 44: Shade for the front of the platform

## Slide 45: Working on the back shade of the platform

## Slide 46: Working on middle portion of platform

## Slide 47: Installing stairs to playground

## Slide 48: Installing window unit

## Slide 49: Past president George Leneaus having fun in the window.

## Slide 50: Completed swing set. Shade to be installed on top in 3 weeks.

## Slide 51: Front view of completed platform

## Slide 52: Side view of completed platform

## Slide 53: Side view of completed platform

## Slide 54: Completed picnic tables

## Slide 55: Completed playground except for wood mulch(to arrive by 5/30/19) and shade for the swings (to arrive in 3 weeks)

## Slide 56: Example of our swing set with the shade. Our shade will be erected in 3 weeks.

## Slide 57: Sunset over the new playground on the last day of construction. Almost ready to make children forget about their problems for a little while.

## Slide 58: Acknowledgment and thanks
This is a Rotary project where a need was identified and a public (Carroll County Board of Directors) and private (Rotary clubs and Kor Kat, Inc.) partnership came together to help children in the foster care.
The Rotary Club of Carrollton thanks Libby Smith, Director of Carroll County DFCS and her team. We thank the Carroll County Board of Directors for helping us with labor and machinery to prepare the ground for the playground.
We thank all of our donors to the Ragtop Raffle for helping us to fund the project.

## Slide 59: Acknowledgment and thanks- Continued
We thank the Lowes Company, Honey Baked Hams, Carroll EMC, Morgan Oil Company, Kor Kat (reduced price for the playground).
We thank our Rotary Club members for their time, money and enthusiasm to make this project a success.
THANK YOU!